Area 51 Information Technology Services

Progress Report

Date: 10 August 2026  ·  Client: Assumption College of Davao

| No. | Module / Feature | Description / Accomplishment | Status |
| --- | --- | --- | --- |
| 1 | Dual SF2 Excel (K–10 & SHS) | K–10 and Senior High use separate SF2 Excel templates. Holiday fills as a merged holiday column. Summary counts and ADA fixed (ceil, no empty-row inflation). | ✓ Completed |
| 2 | Half-day Attendance on SF2 | Afternoon-only first IN maps as half-day (0.5). Stored half_day_dates; SF2 grid/UI/Excel support half-day marks. | ✓ Completed |
| 3 | Grade-band Admin Roles | Roles: superadmin, SHS Admin (G11–12), K–10 Admin (Kinder–G10). Seeded demo accounts; superadmin-only account management. | ✓ Completed |
| 4 | Module Keyholing | Students, SF2, logs, SMS blast, school setup, imports, face/ID, and patron reports scoped by grade band or faculty class. | ✓ Completed |
| 5 | Attendance Policy & Gate SMS Scope | Band admins edit only their schedule / gate SMS templates; shared grace, streak thresholds, and alert wording remain super/staff. | ✓ Completed |
| 6 | Activity Log (Scoped Access) | Restored for school ops and faculty. Super/staff: all; SHS/K–10 admin: self + department faculty; faculty: own actions only. | ✓ Completed |